# eServices project scope brief

# [Project name]

By: [author name]

| Version History |  |  |  |
| --- | --- | --- | --- |
| Version ID | Author | Date | Description |

## Purpose of document

Use this template at any phase in the project when work is to be outsourced to a vendor for completion. The service delivery manager or project manager will complete and provide this document:

- to the selected vendor (if direct award); or

- the vendor list (if selection is via a shortlist).

## Project summary

This section provides the (vendor(s) with:

- the project background;

- internal and external users that have been identified; and

- any of the user needs that have been identified.

What to include:

Summary of the project goals, what we’re aiming to accomplish, why the project was approved and what value it will provide to users. Include:

- background of the project and the service current state;

- current websites;

- integration;

- user group(s);

- usage volume; and

- site traffic.

Reference the Pre-discovery report as an input.

Is this part of a rebrand, or is this project resolving a major issue or limitation of the current service?

Who are the internal and external target audiences. How do they differ from the current user group, if at all? Are there user needs that have been identified that are not planned into this project? Why aren’t they in scope and is there a plan to accomplish them in a future phase?

Are there any key performance indicators (KPIs) or analytics to be captured, or expectations for how the new service will impact these KPIs?

## Project scope

Complete the following table. All items indicated as Required =”Yes” must be included in the vendor’s Statement of Work.

| What | Required (Yes/No) | Notes |
| --- | --- | --- |
| Agile delivery process that follows the government’s digital service standards. | Yes | https://guide.yukon.ca https://guide.yukon.ca/en/project-management-and-procurement/digital-service-standards |
| Sprint demos |  | Per the agile delivery process above. |
| Discovery workshop and requirements facilitation. |  |  |
| Site architecture / user experience / wireframes |  |  |
| Web design |  |  |
| Logo design or brand work |  |  |
| Web development |  | [in the latest version of Drupal] |
| Integration to other system(s) |  | [If yes, define the systems] |
| Vendor QA testing prior to delivery |  |  |
| WCAG AA 2.0 compliance |  |  |
| Usability testing |  |  |
| Content migration |  |  |
| End user training |  | [Documents and/or training session? Content entry or other topics?] |
| Weekly status reports | Yes |  |
| [Weekly / bi-weekly] status meetings |  |  |
| Code deployment support |  |  |
| Code change management |  |  |
| Launch support | Yes |  |
| Post launch support/sustainment work |  | See launch date in Timeline section below. |
| Ongoing support and maintenance / site sustainment |  | Prefer to include this in the scope of this contract. |

### Project timelines and high-level schedule

Provide project dates as known. Delete lines that are not included in this project’s scope as described above.

- Vendor selected:

- Contract signed:

- Kick-off meeting:

- Discovery workshop:

- Alpha prototype:

- Web design:

- Website build:

- Code change management and delivery:

- Staff training:

- Content entry / content migration:

- Beta testing:

- User Acceptance Testing (UAT) and bug fixes:

- Website launch:

## Contract award process

Adjust the following table to reflect the dates for vendor selection if this this a shortlist process OR frame the contracting timeline for the direct award. Make sure this matches the dates in the “Project timelines and high-level schedule” section above.

| Day | Activity |
| --- | --- |
| Month, Day, Year | Project brief shared with vendors |
| Month, Day, Year, time (range) | Question and answer meeting with each vendor (to be scheduled). |
| Month, Day, Year before [time] PT | Response submission deadline – 1. Statement of work to be submitted by vendors, 2. Schedule the 30-minute presentation (optional). |
| Month, Day, Year (range) | 30-minute presentation by vendors (optional) |
| Month, Day, Year | Notify all vendors regarding contract award decision via email |

## Project budget (optional)

Provide the total project budget AND the portion allocated to the scope in this document to be outsourced to a trusted vendor.

- The total project budget is $X - $Y.

- The approved budget for this vendor scope of work is $X – Y.

## Statement of Work (SOW) requirements

Vendor SOW requirements are standard. Check with the eServices portfolio manager BEFORE revising the following content.

- Detailed scope that matches the table above

- Approach to provide the project scope

- Budget breakdown

- Milestone based project delivery schedule / work plan

- Payment schedule – monthly for Time and Materials, by milestone for Fixed Cost

- Payment terms – Net 30

- Note that the Government of Yukon is GST exempt